# Delivery Outline

# For

# ESA-CCSDS Protocol Development Competition Projects

# Introduction

This document sets out the 6-month timeline for the development of the two protocols that make up the ESA-CCSDS Protocol Development Outreach Competition:

- LunaNet Signal-In-Space Recommended Standard – AFS (LSIS-AFS)

- Space Communications Session Control (CCSDS 235.1)

The competition is considered to start on Monday 2nd March 2026, with these milestones:

- Standards Compliance & Architecture design prepared 31st March, 2026

- Protocol Implementation complete 31st July, 2026

- Validation and Interoperability Demonstration complete 31st August, 2026

We accept that milestone 1 may be close, but milestone 2 must be adhered to.

In addition to these milestones, a 2-day, non-compulsory workshop will be held at Goonhilly Earth Station during the week beginning 15th June to discuss the project with participants and talk about Deep Space and Cislunar developments.

# Scope

The competition covers the development of reference implementations of the two protocols. It does not include the planning for a cislunar implementation.

# Intellectual Property and Licensing

All competition deliverables containing software shall be released under the Apache License, Version 2.0 (Apache-2.0):

- Participants retain copyright in their contributions.

- Submission to the competition constitutes agreement that the submitted materials shall be published and distributed under the Apache-2.0 licence.

The Apache License 2.0 was selected to:

- Maximise interoperability and downstream adoption

- Enable both academic and commercial implementation

- Align with open standards best practice

- No transfer of ownership to sponsors or organisers is required.

Table of Contents

1.	Introduction	1

2.	Scope	1

3.	Intellectual Property and Licensing	1

3. LunaNet Signal-In-Space	3

3.1 Primary Objective	3

3.2 Core Deliverables	3

3.2.1 Standards Compliance & Architecture	3

3.2.2 Reference Implementation	3

3.2.3 Validation and Interoperability Demonstration	3

4.	Space Communications Session Control	4

4.1	Primary Objective	4

4.2	Core Deliverables	4

4.2.1 Standards Compliance & Architecture	4

4.2.2 Protocol Implementation	4

4.2.3 Validation and Interoperability Demonstration	5

# 3. LunaNet Signal-In-Space

## 3.1 Primary Objective

The development aims to:

- Produce a working, documented LSIS–AFS reference implementation

- Validate interoperability between independent implementations

- Identify ambiguities or improvement areas in the specification

- Encourage practical CCSDS standards adoption

The central output is a credible, reusable reference implementation.

## 3.2 Core Deliverables

### 3.2.1 Standards Compliance & Architecture

Teams should deliver:

- LSIS–AFS compliance matrix (mandatory vs optional elements)

- Signal chain block diagram

- Implementation architecture description

- Interface and configuration definition

Clear traceability to the CCSDS specification is required.

### 3.2.2 Reference Implementation

Core technical output:

- Software implementation of LSIS–AFS signal framing

- Modulation and coding per specification

- Configuration documentation

- Test vectors and validation methodology

Implementation may be software, SDR-based, FPGA-based, or hybrid.
Space qualification is not required.

### 3.2.3 Validation and Interoperability Demonstration

Teams should demonstrate:

- Bit error rate (BER) performance

- Compliance with signal structure requirements

- Parameter sensitivity testing

- Reproducibility of results

Key milestones:

- Cross-decoding of independently generated LSIS–AFS signals

- Independent verification of standards compliance

- Documented interoperability outcomes

Interoperability is a principal success metric.

# 4.	Space Communications Session Control

## 4.1	Primary Objective

The development of the reference implementation of the protocol aims to:

- Produce a functioning implementation of CCSDS 235.1 session control services

- Validate correct state management and protocol behaviour

- Demonstrate interoperability between independent implementations

- Identify ambiguities or refinement opportunities within the specification

The central outcome is a robust, standards-traceable session control reference implementation.

## Core Deliverables

### 4.2.1 Standards Compliance & Architecture

Teams should deliver:

- CCSDS 235.1 compliance matrix (mandatory vs optional elements)

- Session state machine representation

- Architectural overview (layer placement relative to transport and application layers)

- Interface definition and configuration parameters

Clear traceability to the standard is required.

### 4.2.2 Protocol Implementation

Core technical output:

- Functional session establishment and termination procedures

- Session state management logic

- Error handling and recovery behaviour

- Parameter negotiation (where applicable)

Implementation may be:

- Software-only

- Integrated within SCPS stack

- Embedded within SDR test environment

- FPGA-assisted (if appropriate)

Deliverables must include:

- Source repository

- Build instructions

- Test vectors

- Configuration documentation

### 4.2.3 Validation and Interoperability Demonstration

Teams should demonstrate:

- Correct state transitions under nominal conditions

- Behaviour under session interruption and restart

- Timing sensitivity testing

- Deterministic and repeatable operation

Key milestones:

- Cross-session establishment between independent implementations

- Successful exchange of test data across sessions

- Independent verification of state compliance

- Documented interoperability results

Interoperability is the key success metric.